### SECTION 1 — CODEBASE & DIRECTORY STRUCTURE (IGNY8 APP)

Goal:
Design the top-level and module-level folder hierarchy for the new Django + React (Vite + Tailwind) full-stack IGNY8 App, preserving 1:1 parity with the current WordPress plugin modules while introducing clear API, automation, and AI boundaries.

#### 1.1 Top-Level Repository Layout

igny8-app/

│

├── backend/                         # Django backend (core API, models, automation)

│   ├── igny8_core/                  # Main Django app (replaces plugin core)

│   │   ├── __init__.py

│   │   ├── settings.py              # Env-aware settings (local / staging / prod)

│   │   ├── urls.py

│   │   ├── wsgi.py

│   │   └── asgi.py

│   │

│   ├── modules/                     # 1:1 migration of plugin modules

│   │   ├── planner/

│   │   │   ├── models.py

│   │   │   ├── views.py

│   │   │   ├── serializers.py

│   │   │   ├── tasks.py             # CRON/async/queue handlers

│   │   │   └── urls.py

│   │   ├── writer/

│   │   ├── thinker/

│   │   └── ... (future: linker, optimizer, etc.)

│   │

│   ├── api/                         # Unified REST entrypoints

│   │   ├── routes/

│   │   │   ├── ai/

│   │   │   │   ├── content.py

│   │   │   │   ├── images.py

│   │   │   │   ├── publish.py

│   │   │   │   └── reparse.py

│   │   │   └── system/

│   │   └── middleware/

│   │

│   ├── auth/                        # Multi-tenant + RBAC + Stripe linkage

│   │   ├── models.py

│   │   ├── roles.py

│   │   ├── views.py

│   │   ├── signals.py

│   │   └── serializers.py

│   │

│   ├── utils/                       # Shared helpers (AI, logs, etc.)

│   ├── cron/                        # Timed jobs (mapped from plugin CRON)

│   ├── migrations/

│   └── manage.py

│

├── frontend/                        # React + Vite + Tailwind UI

│   ├── src/

│   │   ├── app/

│   │   │   ├── globals.css

│   │   │   ├── layout.tsx

│   │   │   ├── pages/               # Page-per-module parity with WP admin

│   │   │   │   ├── PlannerPage.tsx

│   │   │   │   ├── WriterPage.tsx

│   │   │   │   ├── ThinkerPage.tsx

│   │   │   │   └── DashboardPage.tsx

│   │   ├── components/

│   │   │   ├── ui/                  # Local UI library (Card, Button, etc.)

│   │   │   ├── layout/

│   │   │   └── charts/

│   │   ├── hooks/

│   │   ├── services/                # API clients (axios/fetch for each module)

│   │   └── store/                   # Zustand/Redux state

│   ├── vite.config.js

│   ├── package.json

│   └── tsconfig.json

│

├── infra/                           # Docker, Portainer, Caddy, Postgres, Redis

│   ├── docker-compose.yml

│   ├── caddy/

│   ├── scripts/

│   ├── dev-config.yml

│   └── README.md

│

├── docs/

│   ├── MIGRATION_PLAN.md

│   ├── API_REFERENCE.md

│   └── DATABASE_MAP.md

│

└── .env / .env.dev / .env.prod      # environment-specific configs

#### 1.2 Key Design Rules

| Area | Rule | Purpose |
| --- | --- | --- |
| Modules | Each former WordPress module = isolated Django app inside /backend/modules/ | Maintains clean logic boundaries, simplifies AI pipeline scaling |
| API Layer | Use /backend/api/routes/{domain}/ for all external triggers | Single entry surface for React UI + automation scheduler |
| Frontend | Page = Module parity (PlannerPage.tsx, etc.) | Seamless mapping from old WP admin to new React dashboard |
| UI Library | /frontend/src/components/ui/ replaces @/components/ui/ from TailAdmin | Local, self-controlled UI system for offline/AI builds |
| DevOps | Single infra/docker-compose.yml defines the full stack | Enables one-command local run, supports Cursor dev |
| Roles/Billing | /backend/auth/roles.py + Stripe integration | Adds multi-tenant access tiers |
| Docs | /docs folder in-repo | Keeps migration and schema maps accessible for AI-assisted dev |

#### 1.3 Role-Based Access (RBAC) Foundation

To prepare for Stripe + multi-tenant logic, roles will be implemented as Django groups with tier metadata:

| Role | Permissions | Notes |
| --- | --- | --- |
| Owner | Full access to all tenants, billing, and automation | Superuser equivalent |
| Admin | Manage content modules, view billing but not edit | Primary workspace manager |
| Editor | Generate AI content, manage clusters/tasks | Core user role |
| Viewer | Read-only dashboards | Used for team insights or clients |
| SystemBot | Automation + CRON actions | No UI, API-only role |

#### 1.4 AI-Assisted Dev Environment (Cursor / Local PC)

To make this structure usable for Cursor or any AI IDE agent locally:

- Expose selective sub-repos

  - /backend/modules/, /frontend/src/, /docs/ to GitHub or GitLab

  - Keep /infra & .env excluded (.gitignore) for security

- AI Context Indexing

  - Each module will include a small README.md describing schema, routes, and functions so Cursor agents can infer usage.

- Dockerized Dev Setup

  - Cursor runs Node + Python containers via docker-compose up frontend backend with live code mounts.

- Source Sync Hooks

  - Git hooks ensure migrations and schema docs stay synchronized (pre-commit: python manage.py makemigrations --check).

Next Section (2):
→ DATABASE & SCHEMA MAPPING PLAN
This will list every IGNY8 plugin table, its Django ORM equivalent, and the mapping rules for data extracted from WordPress default tables.

Shall I proceed to Section 2 now?

##### You said:

next

###### ChatGPT said:

### SECTION 2 — DATABASE & SCHEMA MIGRATION PLAN

Goal: Migrate all IGNY8 custom database tables and essential data from WordPress to a Django + PostgreSQL schema, ensuring that:

- Each AI/SEO module retains its data logic.

- Integration points with WordPress remain viable for cross-system sync.

- Schema follows Django ORM conventions but preserves WP-origin keys for traceability.

#### 2.1 IGNY8 Core Tables to Migrate 1:1

Each of these tables currently lives in MySQL under wp_igny8_*. In the app, they’ll map to Django models under /backend/modules/{module}/models.py.

| WP Table | Django Model | Primary Function | Notes |
| --- | --- | --- | --- |
| igny8_keywords | Keywords | Raw keyword storage, assigned to clusters | Migrate all fields; add user_id, tenant_id |
| igny8_clusters | Clusters | Keyword groups defining hub pages | Maintain slug and keyword_count |
| igny8_content_ideas | ContentIdeas | Ideas generated per cluster | Include new JSON outline field |
| igny8_tasks | Tasks | AI generation requests (content/image) | Add status, progress, error_log |
| igny8_variations | Variations | Alternate titles, outlines, or keyword sets | Keep parent_task_id link |
| igny8_prompts | Prompts | AI prompt library per module | Add category and visibility (public/private) |
| igny8_logs | Logs | AI API call logs and debug events | Store request_id, model_used, cost |
| igny8_images | Images | DALL·E / Runware generated images | JSON for metadata, linked to task |
| igny8_schedules | Schedules | Automation queue for CRON jobs | Unified into Django celery-beat style model |
| igny8_settings | Settings | User/global plugin settings | Split into SystemSettings and UserSettings models |
| igny8_accounts | Accounts | Connected WordPress or external accounts | Add access_token + refresh_token |
| igny8_links | Links | (Future) Linker module storage | Placeholder for Phase 2 |
| igny8_metrics | Metrics | Keyword, idea, or post performance stats | New: add source, updated_at, score |

#### 2.2 WordPress Default Tables (Partial Extraction)

| WP Table | Target Django Model | Extracted Fields | Purpose |
| --- | --- | --- | --- |
| wp_posts | WPPosts | ID, post_title, post_content, post_status, post_type, post_date | For back-reference to published AI posts |
| wp_postmeta | WPPostMeta | post_id, meta_key, meta_value | Extract only IGNY8 keys (e.g., _igny8_featured_image_prompt, _igny8_article_images_data) |
| wp_users | WPUserMap | ID, user_email, display_name | Used for linking site users to tenants |
| wp_options | WPOptions | option_name, option_value | Extract plugin config options (igny8_ai_key, igny8_cron_limits, etc.) |

All WordPress data pulled will be read-only in the app—sync back occurs via authenticated API when publishing or updating content.

#### 2.3 Cross-System Integration Map

| Data Flow | Direction | Integration Method | Example |
| --- | --- | --- | --- |
| Keywords / Clusters → WP | App → WP | REST API (JWT + API key) | Sync generated clusters to WP taxonomy |
| Tasks / Content → WP | App → WP | /wp-json/igny8/v1/import-content | Auto-publish drafts to site |
| Images → WP | App → WP | Media REST endpoint | Attach via media.upload call |
| Settings ←→ WP | Bidirectional | Sync settings on login | Mirrors API key & model config |
| Logs / Metrics | App-only | Stored in Postgres | Internal analytics, not mirrored |

#### 2.4 Schema Example: Tasks Model (Django ORM)

class Task(models.Model):

id = models.AutoField(primary_key=True)

cluster = models.ForeignKey('Clusters', on_delete=models.CASCADE, related_name='tasks')

idea = models.ForeignKey('ContentIdea', on_delete=models.SET_NULL, null=True, blank=True)

task_type = models.CharField(max_length=50, choices=[('content', 'Content'), ('image', 'Image')])

ai_model = models.CharField(max_length=100)

prompt = models.TextField()

raw_ai_response = models.JSONField(null=True, blank=True)

status = models.CharField(max_length=20, default='queued')

result = models.TextField(null=True, blank=True)

created_at = models.DateTimeField(auto_now_add=True)

updated_at = models.DateTimeField(auto_now=True)

user = models.ForeignKey('auth.User', on_delete=models.CASCADE)

tenant = models.ForeignKey('Tenant', on_delete=models.CASCADE)

#### 2.5 Database Migration & Sync Process

| Step | Action | Tool |
| --- | --- | --- |
| 1 | Export wp_igny8_* tables as CSV/SQL | phpMyAdmin / CLI dump |
| 2 | Create Django models & makemigrations | Django ORM |
| 3 | Import data to Postgres via ETL script | Python ETL script or Django loaddata |
| 4 | Verify key consistency (cluster_id, idea_id, etc.) | SQL joins and validation script |
| 5 | Migrate selected data from wp_posts, wp_postmeta | Filter by _igny8_* keys |
| 6 | Run data integrity test suite | Pytest-based validation |
| 7 | Enable periodic sync (CRON → WP REST) | Django CRON task scheduler |

#### 2.6 Tenant-Aware Model Design

Every model in /backend/modules/ inherits from a base class:

class TenantBaseModel(models.Model):

tenant = models.ForeignKey('auth.Tenant', on_delete=models.CASCADE)

created_at = models.DateTimeField(auto_now_add=True)

updated_at = models.DateTimeField(auto_now=True)

class Meta:

abstract = True

This ensures multi-tenant isolation and supports future scaling for SaaS deployment.

Next Section (3):
COMPONENT & UI MAPPING PLAN — mapping each WordPress admin page, UI section, and workflow component to React/Vite frontend counterparts, maintaining module isolation and AI-trigger pathways.

Proceed?

##### You said:

next

###### ChatGPT said:

### SECTION 3 — COMPONENT & UI MAPPING PLAN

Goal: Rebuild the WordPress plugin’s admin interface (Planner, Writer, Thinker, etc.) as React/Vite pages in the IGNY8 App, maintaining the exact operational structure (filters, forms, tables, action buttons, and modals) but with a modernized layout and API-driven backend logic.

#### 3.1 One-to-One Module → Page Mapping

Each WordPress module will map directly to a React page under /frontend/src/app/pages/.
Each page interacts with its Django API counterpart via /frontend/src/services/{module}.ts.

| WordPress Admin Page | New React Page | Route | Primary Functions | API Routes |
| --- | --- | --- | --- | --- |
| Planner Dashboard (modules/planner/planner.php) | PlannerPage.tsx | /planner | Keyword → Cluster → Idea pipeline | /api/planner/* |
| Writer Dashboard (modules/writer/writer.php) | WriterPage.tsx | /writer | Task queue, AI content generation, reparsing | /api/writer/* |
| Thinker (Image & Prompt System) (modules/thinker/thinker.php) | ThinkerPage.tsx | /thinker | Image prompt generation, model testing | /api/thinker/* |
| Optimizer (Phase 2) | OptimizerPage.tsx | /optimizer | SEO score tracking, schema audits | /api/optimizer/* |
| Linker (Phase 2) | LinkerPage.tsx | /linker | Backlink & anchor map visualizer | /api/linker/* |
| Settings (Global) | SettingsPage.tsx | /settings | API keys, model limits, scheduler setup | /api/settings/* |
| Dashboard (Unified Overview) | DashboardPage.tsx | /dashboard | AI usage metrics, automation summaries | /api/system/dashboard |

#### 3.2 Shared Frontend Component Map

Reusable visual and functional components for all pages.

| Component | Path | Description |
| --- | --- | --- |
| DataTable | /components/ui/table.tsx | Table component with sorting, pagination, action buttons |
| FilterPanel | /components/ui/filter-panel.tsx | Filter forms with saved presets |
| FormModal | /components/ui/form-modal.tsx | Pop-up create/edit modal for keywords, tasks, ideas |
| ActionButtons | /components/ui/action-buttons.tsx | Per-row actions: Generate, Reparse, Publish, Delete |
| StatsCards | /components/ui/stats-cards.tsx | KPI metrics (keywords count, clusters, tasks) |
| ToastNotifications | /components/ui/toast.tsx | System alerts for API results |
| AIStatusBar | /components/ui/ai-status-bar.tsx | Displays queued/running AI actions |
| ConfirmDialog | /components/ui/confirm-dialog.tsx | Confirmation prompt for destructive actions |
| TenantSwitcher | /components/layout/tenant-switcher.tsx | Multi-tenant workspace selector |

#### 3.3 UI Data Flow Diagram (Per Module)

Example: Writer Module

User → WriterPage.tsx

→ calls useWriterStore() → fetchTasks() → /api/writer/tasks

→ renders DataTable (tasks)

→ click "Generate" → POST /api/writer/generate/{task_id}

→ Django handles AI model → stores raw_ai_response

→ React auto-refresh → shows updated content in table

→ click "Publish" → POST /api/writer/publish/{task_id}

→ Backend sends content to linked WordPress site

Automation View (Dashboard Sync):

CRON schedule → Django /cron/tasks.py → triggers writer.generate()

→ updates Logs + Metrics

→ React DashboardPage fetches summaries every 60s

#### 3.4 File Layout under /frontend/src/app/pages/

/pages/

├── DashboardPage.tsx

├── PlannerPage.tsx

├── WriterPage.tsx

├── ThinkerPage.tsx

├── SettingsPage.tsx

└── Layout/

├── Sidebar.tsx

├── Header.tsx

├── AppLayout.tsx

Each page imports shared components and uses Zustand for state management.

#### 3.5 Frontend → Backend API Mapping

Each module’s service file (/frontend/src/services/{module}.ts) defines endpoint wrappers.

Example: writer.ts

import axios from 'axios';

const API_BASE = import.meta.env.VITE_API_URL;

export const getTasks = () => axios.get(`${API_BASE}/writer/tasks`);

export const generateContent = (taskId: number) => axios.post(`${API_BASE}/writer/generate/${taskId}`);

export const reparseContent = (taskId: number) => axios.post(`${API_BASE}/writer/reparse/${taskId}`);

export const publishPost = (taskId: number) => axios.post(`${API_BASE}/writer/publish/${taskId}`);

#### 3.6 Role-Based UI Visibility

Frontend checks user roles (from /auth/session) to limit available pages and buttons.

| Role | Access Pages | Allowed Actions |
| --- | --- | --- |
| Owner | All | Create, edit, delete, schedule, publish |
| Admin | Planner, Writer, Thinker, Settings | Full content actions, limited billing |
| Editor | Planner, Writer | Generate AI content, edit drafts |
| Viewer | Dashboard only | Read-only |
| SystemBot | No UI | API & CRON access only |

This access structure is enforced in both frontend routing and Django permissions middleware.

#### 3.7 Cursor/AI Development Enablement

- Each page file includes // @context: headers describing props, state, and API usage for AI coding agents.

- Example header:

// @context: WriterPage - Displays AI tasks table, filters, and actions.

// @api: /api/writer/tasks, /api/writer/generate, /api/writer/publish

// @dependencies: Zustand store, DataTable, ToastNotifications

This helps Cursor and local AI assistants load relevant components faster.

#### 3.8 State Management Rules (Zustand)

Each module defines its store:

// /frontend/src/store/writerStore.ts

import { create } from 'zustand';

import { getTasks } from '../services/writer';

export const useWriterStore = create((set) => ({

tasks: [],

fetchTasks: async () => {

const res = await getTasks();

set({ tasks: res.data });

},

}));

All stores follow the same interface pattern for predictability and AI-assisted auto-completion.

Next Section (4):
API ROUTES & AUTOMATION TRIGGERS — detailing every backend API endpoint (manual + scheduled), model → route → trigger chain, and how each connects to AI execution or WordPress sync.

Proceed?

##### You said:

next

###### ChatGPT said:

### SECTION 4 — API ROUTES & AUTOMATION TRIGGERS

Goal: Define all Django REST API endpoints and automation triggers that replace WordPress AJAX, CRON, and admin-button workflows, while keeping exact behavioral equivalence to the IGNY8 plugin logic.

#### 4.1 Unified API Structure

All backend endpoints live under /backend/api/routes/ and follow a modular REST pattern:

| Module | Route Base | Purpose | Auth Required | Trigger Type |
| --- | --- | --- | --- | --- |
| Planner | /api/planner/ | Keyword → Cluster → Idea generation | ✅ | Manual + CRON |
| Writer | /api/writer/ | Content generation, reparsing, image injection | ✅ | Manual + CRON |
| Thinker | /api/thinker/ | Prompt testing, image model handling | ✅ | Manual |
| Settings | /api/settings/ | Model rates, limits, keys, Stripe data | ✅ | Manual |
| System | /api/system/ | Metrics, logs, and CRON control | ✅ | CRON-only |
| Auth | /api/auth/ | Tenant registration, login, roles | ⛔ | Manual |
| Publish | /api/publish/ | Push content/images to WP site | ✅ | Manual + CRON |

#### 4.2 Example Endpoint Tree

/api/

├── planner/

│   ├── keywords/           [GET, POST, DELETE]

│   ├── clusters/           [GET, POST, DELETE]

│   ├── ideas/              [GET, POST, DELETE]

│   └── auto-cluster/       [POST]  → AI auto-grouping

│

├── writer/

│   ├── tasks/              [GET, POST]

│   ├── generate/<id>/      [POST]  → AI content

│   ├── reparse/<id>/       [POST]  → reparse stored JSON

│   ├── publish/<id>/       [POST]  → send to WP

│   ├── bulk-publish/       [POST]

│   └── images/<id>/        [POST]  → generate section images

│

├── thinker/

│   ├── prompts/            [GET, POST]

│   ├── test-model/         [POST]

│   └── cost-tracker/       [GET]

│

├── settings/

│   ├── global/             [GET, POST]

│   ├── ai-models/          [GET, POST]

│   ├── billing/            [GET, POST]

│   └── stripe/webhook/     [POST]

│

├── system/

│   ├── logs/               [GET]

│   ├── metrics/            [GET]

│   ├── cron-run/           [POST]

│   └── queue-status/       [GET]

│

└── auth/

├── login/              [POST]

├── register/           [POST]

├── tenants/            [GET, POST]

├── roles/              [GET]

└── refresh/            [POST]

#### 4.3 API → AI Execution Chain

Each manual action or scheduled job calls a common AI service layer (/backend/utils/ai.py).

| Trigger | Input | Action | Output |
| --- | --- | --- | --- |
| /writer/generate/<id> | task_id | Fetch prompt, send to model | Save raw_ai_response, mark task complete |
| /writer/reparse/<id> | Stored JSON | Convert to block HTML | Save clean content |
| /writer/images/<id> | Task metadata | Send to DALL·E or Runware | Save 1–3 image URLs |
| /publish/<id> | Post metadata | Send to WordPress API | Return post_id |
| /planner/auto-cluster | List of keywords | Group using GPT model | Create cluster rows |

All executions use queued, per-item limits based on /settings/global values (single-task execution logic from WP version preserved).

#### 4.4 Automation Triggers (Replacing WordPress CRON)

Django’s internal scheduler (via django-q or apscheduler) runs the same automated jobs from the plugin CRON panel.

| Task | Frequency | Function | Notes |
| --- | --- | --- | --- |
| auto_cluster_keywords | every 6h | Groups new keywords into clusters | Limit = 30–50 keywords |
| auto_generate_ideas | daily | Creates ideas from new clusters | Limit = 10 ideas |
| auto_generate_content | hourly | Generates queued AI tasks | Limit = 1 per iteration |
| auto_generate_images | hourly | Generate missing article images | Limit = 1 image |
| auto_publish_posts | daily | Publishes ready drafts to WP | Limit = 10 per iteration |
| cleanup_logs | weekly | Prunes logs older than 30 days | None |

Each CRON function logs into igny8_logs table with job id, execution time, and cost.

#### 4.5 Queue Control Logic

Automation and manual triggers share the same queue core (/backend/utils/queue_manager.py):

def queue_task(task_type, task_id):

if not can_process(task_type):

return {"status": "skipped", "reason": "queue limit reached"}

enqueue_job(task_type, task_id)

return {"status": "queued", "id": task_id}

can_process() checks active task counts vs. global limits defined in /settings/global.

#### 4.6 Stripe Integration (API)

Stripe subscription handling connects via Django endpoints:

| Endpoint | Description | Linked Table |
| --- | --- | --- |
| /api/settings/billing | Retrieve or update plan | Tenant |
| /api/settings/stripe/webhook | Receive events from Stripe | BillingEvents |
| /api/auth/register | On signup, create Stripe customer | Tenant |
| /api/system/metrics | Show credit usage per plan | Metrics |

Frontend uses these routes to display plan usage and renewal.

#### 4.7 AI Key & Model Management

All AI providers are configured through /api/settings/ai-models.

Example response:

{

"openai": {

"content_model": "gpt-5",

"image_model": "dall-e-3",

"limits": {"content_per_request": 1, "image_per_request": 1}

},

"runware": {

"image_model": "hidream-i1",

"cost_per_image": 0.036

}

}

Each request to /writer/generate or /thinker/test-model dynamically loads the correct model configuration.

#### 4.8 Example: /api/writer/generate/<id> Workflow

1. React frontend → POST /api/writer/generate/123

2. Django route → WriterController.generate()

3. Load task → Fetch prompt, keywords, model

4. utils/ai.py → send_request_to_model()

5. Parse JSON → store in raw_ai_response

6. cron/process_blocks.py → convert JSON to Gutenberg blocks

7. Save → Task marked completed + content ready

8. Optional → call /api/writer/images/<id> for image generation

#### 4.9 Authentication & Role Guard Middleware

All /api/* endpoints except /auth/* and /stripe/webhook are protected by:

def RoleRequired(allowed_roles):

def decorator(view_func):

def _wrapped_view(request, *args, **kwargs):

if not request.user.role in allowed_roles:

return JsonResponse({'error': 'Permission denied'}, status=403)

return view_func(request, *args, **kwargs)

return _wrapped_view

return decorator

Roles map directly to the auth.Role model defined earlier in the migration plan.

#### 4.10 CRON & API Coherence

Each CRON function reuses the same endpoints as manual buttons via internal calls, ensuring single logic path.

Example:

# cron/jobs.py

from modules.writer.views import generate_task

def auto_generate_content():

for task in Task.objects.filter(status='queued')[:1]:

generate_task(task.id, system_trigger=True)

This preserves plugin behavior (same code path for UI and CRON).

Next Section (5):
WORDPRESS INTEGRATION & SYNC LAYER — details of how IGNY8 App communicates with existing WordPress sites via REST API (for publishing, syncing, and back-references).
Proceed?

##### You said:

next

###### ChatGPT said:

### SECTION 5 — WORDPRESS INTEGRATION & SYNC LAYER

Goal: Design a clean, secure bridge between the new IGNY8 App (Django backend) and any connected WordPress site(s). This layer replaces the old plugin-internal AJAX + WP CRON pipelines, while keeping interoperability between both systems intact.

#### 5.1 Integration Overview

| Function | Direction | Description | Trigger Source |
| --- | --- | --- | --- |
| AI Content Publish | App → WP | Pushes completed AI content (HTML + metadata + images) into WordPress via REST API. | Manual / CRON |
| Image Upload | App → WP | Uploads AI-generated images to WP media library and retrieves attachment IDs. | Called within publish pipeline |
| Settings Sync | Bidirectional | Mirrors model limits, API keys, and CRON preferences between app and WP plugin. | On login / save |
| Post Status Check | WP → App | Reports post status back (published, draft, updated). | CRON |
| Keyword/Cluster Sync | App → WP | Pushes SEO clusters and taxonomies for use by WP plugin UI or themes. | Planner auto-sync |
| Auth Link | Manual | JWT-based connection established via WP_SITE_KEY generated in plugin settings. | One-time setup |

#### 5.2 Connection Setup (One-Time Auth Handshake)

- From WordPress Plugin Settings:

  - User clicks “Connect to IGNY8 App”.

  - Plugin sends request to /api/auth/wp-connect/ with site URL, user email, and generated secret key.

- From IGNY8 App Backend:

  - Verifies site key.

  - Creates new WPIntegration record:

  - class WPIntegration(models.Model):

  - site_url = models.URLField()

  - api_key = models.CharField(max_length=128)

  - tenant = models.ForeignKey('Tenant', on_delete=models.CASCADE)

  - status = models.CharField(max_length=20, default='connected')

  - last_sync = models.DateTimeField(null=True, blank=True)

- Stored Key:

  - Returned to WP plugin as persistent token.

  - Used for all future REST calls between app and site.

#### 5.3 WordPress REST Endpoints (Added to Plugin)

| Endpoint | Method | Purpose | Called From |
| --- | --- | --- | --- |
| /wp-json/igny8/v1/import-content | POST | Receive AI-generated content from app | /api/publish/<id> |
| /wp-json/igny8/v1/upload-image | POST | Receive and register image | /api/publish/<id> |
| /wp-json/igny8/v1/sync-settings | POST/GET | Mirror config fields | /api/settings/global |
| /wp-json/igny8/v1/status | GET | Return site and plugin version | /api/system/check-wp |
| /wp-json/igny8/v1/pull-updates | GET | Fetch last posts/tasks synced | CRON app job |

Each route checks Authorization: Bearer <JWT> for validation.

#### 5.4 Django → WordPress Communication Flow

Example: Publishing AI-generated post.

App → /api/publish/345

├─ Retrieve post data, metadata, images

├─ Upload image(s) → WP /upload-image

├─ Get attachment IDs

├─ POST content JSON → WP /import-content

└─ WP saves as draft or publishes immediately

Request Example:

{

"post_title": "10 Best AI Tools for SEO",

"post_content": "<!-- wp:paragraph -->AI tools have transformed...</p>",

"meta": {

"_igny8_cluster": "ai-seo-tools",

"_igny8_primary_keyword": "AI SEO tools",

"_igny8_word_count": 1320

},

"images": [

{"url": "https://app.igny8.com/media/featured_345.jpg", "type": "featured"}

],

"status": "draft"

}

#### 5.5 WordPress Plugin: Receiving Side Implementation

Minimalistic handler example:

add_action('rest_api_init', function () {

register_rest_route('igny8/v1', '/import-content', [

'methods' => 'POST',

'callback' => 'igny8_import_content',

'permission_callback' => 'igny8_verify_token'

]);

});

function igny8_import_content($request) {

$data = $request->get_json_params();

$post_id = wp_insert_post([

'post_title' => $data['post_title'],

'post_content' => $data['post_content'],

'post_status' => $data['status']

]);

foreach ($data['meta'] as $key => $value) {

update_post_meta($post_id, $key, $value);

}

if (!empty($data['images'][0]['url'])) {

igny8_attach_remote_image($data['images'][0]['url'], $post_id);

}

return ['post_id' => $post_id];

}

#### 5.6 Bidirectional Settings Sync

Whenever app settings change, the update propagates via /wp-json/igny8/v1/sync-settings.

| Field | App Model | WP Option Key |
| --- | --- | --- |
| AI model (content) | Settings.content_model | igny8_ai_model_content |
| Image provider | Settings.image_provider | igny8_image_provider |
| Execution limits | Settings.request_limits | igny8_cron_limits |
| License key | Tenant.license_key | igny8_license_key |

If mismatch is detected, Django auto-syncs on next login or system health check.

#### 5.7 Multi-Tenant Integration Mapping

Each tenant (user or agency) can connect multiple WP sites.
Schema:

class WPIntegration(models.Model):

tenant = models.ForeignKey('Tenant', on_delete=models.CASCADE)

site_url = models.URLField()

api_key = models.CharField(max_length=128)

site_label = models.CharField(max_length=50)

connected_at = models.DateTimeField(auto_now_add=True)

In frontend, tenants can manage linked sites under Settings → WordPress Connections.
Each site can be toggled active/inactive for publishing.

#### 5.8 Sync Safety & Rate Control

| Layer | Mechanism | Description |
| --- | --- | --- |
| Queue Throttling | 1 publish per 15s per site | Prevents concurrent uploads |
| Error Handling | Retry x3 with exponential delay | Handles timeout or HTTP 429 |
| Fallback Mode | Local storage of JSON post payloads | If WP site unavailable, stored until retry |
| Audit Logs | igny8_logs entry with event_type=publish | Records every sync action |

#### 5.9 Security Model

- App → WP:

  - Signed JWT with 12h expiry.

  - Header: Authorization: Bearer <token>.

  - Validated on WP via shared secret key stored in both DBs.

- WP → App:

  - HMAC signature (X-IGNY8-SIGNATURE) verifying payload hash.

  - Used for callbacks like /pull-updates.

- Allowed Origins:

  - Only whitelisted app domain (app.igny8.com) allowed via CORS.

#### 5.10 Example: Full Publish & Feedback Cycle

- User Action: Click Publish in Writer Dashboard.

- App Backend:

  - POST /api/publish/354

  - Sends post + image JSON to WP.

- WP Plugin:

  - Imports content, returns post_id: 921.

- App Updates:

  - Marks task as “published”.

  - Records mapping in PublishedMap:

  - class PublishedMap(models.Model):

  - task = models.ForeignKey(Task, on_delete=models.CASCADE)

  - wp_post_id = models.IntegerField()

  - wp_site = models.ForeignKey(WPIntegration, on_delete=models.CASCADE)

- Periodic Sync: /api/system/sync-wp-status checks if post updated or deleted on WP.

#### 5.11 Future Extension (Phase-2+)

| Planned Integration | Purpose |
| --- | --- |
| /wp-json/igny8/v1/pull-metrics | Fetch live views/comments/CTR |
| /wp-json/igny8/v1/get-links | Retrieve backlinks list |
| /wp-json/igny8/v1/get-user-data | Role & permission sync |
| /wp-json/igny8/v1/push-schema | Push JSON-LD structured data |

Next Section (6):
DEPLOYMENT, ENVIRONMENT & LOCAL DEV PLAN — describing environment setup (Docker services, Portainer stacks, local dev sync via Cursor AI), versioning, and workflow orchestration for multi-developer contributions.

Proceed?

##### You said:

next

###### ChatGPT said:

### SECTION 6 — DEPLOYMENT, ENVIRONMENT & LOCAL DEV PLAN

Goal: Define the complete development, deployment, and synchronization environment for the IGNY8 App stack. This ensures reproducible builds, scalable deployment, and developer-ready configuration for AI-assisted (Cursor) local development.

#### 6.1 Full Stack Architecture Summary

| Layer | Technology | Container | Ports | Purpose |
| --- | --- | --- | --- | --- |
| Reverse Proxy | Caddy | igny8_caddy | 80 / 443 | Central HTTPS reverse proxy routing to app and API |
| Frontend | React (Vite) + Node 20 | igny8_frontend | 8020 (→ 8021) | TailAdmin-based admin UI |
| Backend | Django + Gunicorn | igny8_backend | 8010 (→ 8011) | API + business logic |
| Database | PostgreSQL 15 | igny8_postgres | 5432 | Primary data store |
| Cache / Queue | Redis 7 | igny8_redis | 6379 | Background task queue, caching |
| Admin DB UI | pgAdmin4 | igny8_pgadmin | 5050 | Web database management |
| File Manager | Filebrowser | igny8_filebrowser | 8080 | File & backup access |
| Helper | Alpine | setup-helper | — | Utility shell container for maintenance |
| Docker Manager | Portainer CE | portainer | 9443 / 8000 | Stack orchestration & monitoring |

Network: igny8_net (bridge)
Volumes: /data/app/*, /data/backups, /var/lib/docker/volumes/portainer_data/_data

#### 6.2 Environment File (.env)

Located at /data/app/.env (mounted to backend + frontend).

| Variable | Example | Description |
| --- | --- | --- |
| DB_HOST | igny8_postgres | DB hostname |
| DB_NAME | igny8_db | Database name |
| DB_USER | igny8 | Database user |
| DB_PASSWORD | igny8pass | Database password |
| REDIS_HOST | igny8_redis | Redis cache host |
| REDIS_PORT | 6379 | Redis port |
| OPENAI_KEY | sk-xxxx | AI key for GPT-5 models |
| RUNWARE_KEY | rw-xxxx | HiDream-I1 image model key |
| STRIPE_SECRET_KEY | sk_live_xxx | Stripe integration |
| APP_DOMAIN | https://app.igny8.com | Frontend base domain |
| API_DOMAIN | https://api.igny8.com | Backend base domain |
| DJANGO_ALLOWED_HOSTS | * | Allowed hosts |
| DEBUG | False | Controls debug logging |

#### 6.3 Docker Compose Overview

Single docker-compose.yml handles all services (already confirmed working).
Front-end and back-end directories are mounted live for instant file reflection during development.

Key mounts:

igny8_backend:

volumes:

- /data/app/backend:/app

igny8_frontend:

volumes:

- /data/app/frontend:/app

- /data/app/frontend/node_modules:/app/node_modules

This enables hot reload without rebuilding Docker images.

#### 6.4 Local Development (Cursor + VS Code)

Local Clone Setup:

git clone https://github.com/igny8/igny8-app.git

cd igny8-app

docker compose up -d

For Backend Workflows (Django):

docker exec -it igny8_backend bash

python manage.py makemigrations

python manage.py migrate

python manage.py createsuperuser

For Frontend (Vite React):

docker exec -it igny8_frontend sh

npm install

npm run dev

Accessible via http://localhost:8021.

#### 6.5 Directory Structure Snapshot

/data/app/

├── backend/

│   ├── igny8_core/

│   │   ├── modules/          # planner, writer, thinker, etc.

│   │   ├── utils/            # ai.py, queue_manager.py, wordpress.py

│   │   ├── cron/             # scheduled jobs

│   │   ├── settings.py

│   │   ├── urls.py

│   │   └── wsgi.py

│   ├── manage.py

│   └── requirements.txt

│

├── frontend/

│   ├── src/

│   │   ├── app/

│   │   │   ├── pages/        # PlannerPage.tsx, WriterPage.tsx, etc.

│   │   │   ├── components/   # ui/

│   │   │   └── store/        # Zustand stores

│   │   ├── assets/

│   │   └── services/

│   ├── package.json

│   └── vite.config.ts

│

├── infra/

│   ├── docker-compose.yml

│   ├── Caddyfile

│   └── env/

│

└── backups/

#### 6.6 Developer Roles and Local Access Policy

| Role | Container Access | Git Access | Cursor AI Access |
| --- | --- | --- | --- |
| Lead Architect | All containers (root) | Full | Full |
| Frontend Dev | igny8_frontend | /frontend subtree | Allowed |
| Backend Dev | igny8_backend | /backend subtree | Allowed |
| AI Engineer | igny8_backend + /utils/ai.py | Partial | Allowed |
| Ops/DevOps | setup-helper, caddy, portainer | /infra only | Limited |
| QA / Tester | frontend, backend (read) | read-only | No write |

#### 6.7 Git Structure for Multi-Dev Workflow

branches:

├── main              # Stable release

├── dev               # Active development

├── feature/frontend  # UI enhancements

├── feature/backend   # API extensions

├── hotfix/*          # Critical fixes

CI/CD triggered by commits to dev → auto-deploy staging stack in Portainer.

#### 6.8 Portainer Stack Automation

Each stack defined under /opt/portainer/stacks/igny8.yml:

services:

backend:

image: igny8-backend:latest

...

frontend:

image: igny8-frontend:latest

...

Automatic redeploy on image push to registry.

#### 6.9 Cursor AI Local Development

Purpose: Allow partial open-source of non-sensitive components for AI-assisted coding.

| Module | Included in Git | Editable by Cursor AI | Notes |
| --- | --- | --- | --- |
| /frontend/src | ✅ | ✅ | Full local dev |
| /backend/igny8_core/modules/ | ✅ | ✅ | Non-sensitive logic |
| /backend/igny8_core/utils/ai.py | ❌ | ❌ | Proprietary |
| /backend/igny8_core/utils/wordpress.py | ✅ | Partial |  |
| /backend/settings.py | ✅ | Read-only |  |
| /infra | ✅ | No modification |  |

Sensitive files (AI keys, pricing, internal cost tracking) excluded via .gitignore.

#### 6.10 Deployment Flow (Production)

- Code Merge → main branch.

- CI Build:

  - Build Docker images: igny8-frontend:latest, igny8-backend:latest.

  - Push to registry.

- Portainer Auto-Pull:

  - Portainer detects new image tags.

  - Executes stack redeploy.

- Caddy Reloads Routes:

  - Auto reloads HTTPS configs for app.igny8.com and api.igny8.com.

- Database Migration:

  - Auto-run /backend/manage.py migrate in container.

- Post-Deploy Validation:

  - Health check via /api/system/health (must return 200).

  - Dashboard status shows “All Systems Active”.

#### 6.11 Backup & Recovery

- Daily DB dumps: via backup-runner container → /data/backups/postgres/YYYY-MM-DD.sql.gz

- Weekly Filebrowser snapshot: zipped copy of /data/app

- Disaster recovery: docker compose down && docker compose up -d restores full stack with persistent volumes.

#### 6.12 Monitoring & Debug

- Logs: docker logs -f igny8_backend

- API Health: curl https://api.igny8.com/api/system/health

- Frontend Build: npm run build && npm run preview

- Redis Queue Status: redis-cli -h igny8_redis monitor

- Database Live: Access via pgAdmin → http://localhost:5050

#### 6.13 Versioning & Schema Management

- Each schema change is versioned via Django migrations.

- Plugin → App migration script saved as migrate_wp_data.py (Phase-1 import tool).

- Schema version stored in system_meta table (key=schema_version).

Next Section (7):
DATA MIGRATION & SYNC STRATEGY — detailed mapping of current WordPress tables → new Django models, extraction scripts, transformation rules, and verification workflow.

Proceed?

##### You said:

next

###### ChatGPT said:

### SECTION 7 — DATA MIGRATION & SYNC STRATEGY

Goal: Define the step-by-step plan for migrating all IGNY8-related data from the current WordPress plugin (MySQL) into the new IGNY8 App (PostgreSQL) while maintaining integrity, traceability, and seamless backward compatibility for WordPress integration.

#### 7.1 Migration Scope

Included for Migration:

- All IGNY8 custom tables (igny8_*) currently in WordPress.

- Any IGNY8-related postmeta or options stored in wp_postmeta, wp_options, or wp_terms.

- Only data directly tied to AI/SEO modules (Planner, Writer, Thinker).

Excluded:

- Non-IGNY8 plugin data (Yoast, RankMath, unrelated SEO plugins).

- Default WordPress content (unless linked via post_id in IGNY8 tables).

- Any temporary or debug logs older than 30 days.

#### 7.2 Source → Target System Mapping

| WP Source Table | Django Target Model | Notes |
| --- | --- | --- |
| igny8_keywords | Keywords | 1:1 migration |
| igny8_clusters | Clusters | 1:1 migration; sector_id preserved |
| igny8_content_ideas | Ideas | 1:1 migration |
| igny8_tasks | WriterTask | Add new raw_ai_response column |
| igny8_variations | ContentVariations | Keep parent_task_id |
| igny8_prompts | Prompts | Unified for Thinker and Writer |
| igny8_logs | Logs | Filter last 30 days only |
| igny8_settings | Settings | Flatten to JSON for app config |
| igny8_images / postmeta _igny8_featured_image_prompt | MediaAssets | Merge into unified model |
| igny8_ideas_links | IdeaLinks | Keep link type + relation |
| igny8_cron_queue | QueueItems | Convert to Django django_q or Celery format |
| wp_options (keys starting igny8_) | AppSettings | Converted to unified key-value schema |

#### 7.3 Migration Phases

| Phase | Action | Tool | Output |
| --- | --- | --- | --- |
| 1. Extraction | Dump all plugin tables from MySQL | Custom extract_wp_data.py | JSON or CSV files in /data/backups/migration/raw/ |
| 2. Transformation | Convert data to Postgres-compatible schema | transform_igny8_data.py | Cleaned JSON in /data/backups/migration/clean/ |
| 3. Import | Bulk insert into Django models | Django management command load_igny8_data | Fully populated database |
| 4. Validation | Compare record counts, hashes | verify_migration.py | Verification report |
| 5. Sync (Optional) | Enable real-time sync to WP | sync_wp_delta.py | Keeps live data aligned |

#### 7.4 Extraction Script Example

extract_wp_data.py

import mysql.connector, json, os

TABLES = [

'igny8_keywords', 'igny8_clusters', 'igny8_content_ideas', 'igny8_tasks',

'igny8_variations', 'igny8_prompts', 'igny8_logs', 'igny8_settings'

]

conn = mysql.connector.connect(

host='localhost', user='wp_user', password='wp_pass', database='wp_db'

)

cursor = conn.cursor(dictionary=True)

for table in TABLES:

cursor.execute(f"SELECT * FROM {table}")

rows = cursor.fetchall()

path = f"/data/backups/migration/raw/{table}.json"

os.makedirs(os.path.dirname(path), exist_ok=True)

with open(path, 'w') as f:

json.dump(rows, f, indent=2)

print(f"✅ Exported {len(rows)} rows from {table}")

cursor.close()

conn.close()

#### 7.5 Transformation Example

transform_igny8_data.py

import json, os

def transform_tasks():

with open('/data/backups/migration/raw/igny8_tasks.json') as f:

data = json.load(f)

for task in data:

task['created_at'] = task.pop('date_created')

task['updated_at'] = task.pop('date_updated')

task['status'] = task['status'].lower()

task['ai_response_raw'] = None  # new column placeholder

with open('/data/backups/migration/clean/igny8_tasks.json', 'w') as f:

json.dump(data, f, indent=2)

print("✅ Tasks transformed")

transform_tasks()

#### 7.6 Import to Django

load_igny8_data.py

from django.core.management.base import BaseCommand

from backend.igny8_core.models import *

class Command(BaseCommand):

def handle(self, *args, **kwargs):

import json, os

folder = '/data/backups/migration/clean'

for filename in os.listdir(folder):

with open(f'{folder}/{filename}') as f:

rows = json.load(f)

model = globals()[filename.replace('.json','').title()]

model.objects.bulk_create([model(**r) for r in rows])

print(f"✅ Imported {len(rows)} records into {model.__name__}")

#### 7.7 Verification Step

After migration:

python manage.py verify_migration

Compares:

- Record counts per table

- ID continuity

- Field-level checksum hashes

- Random row sampling for content integrity

Sample Output:

[✓] igny8_keywords – 1245 records (100% match)

[✓] igny8_tasks – 312 records (OK)

[!] igny8_prompts – 2 missing rows (check logs)

#### 7.8 Syncable Tables (Remain Linked to WP)

| Table | Status | Integration |
| --- | --- | --- |
| igny8_tasks | Synced both ways | Post meta updates (publish, reparse) |
| igny8_clusters | One-way (App → WP) | Category creation |
| igny8_prompts | One-way (App → WP optional) | Prompt previews |
| igny8_logs | One-way (App → WP optional) | Diagnostic sync |
| igny8_settings | Bidirectional | For CRON + limits |

#### 7.9 Migration Validation Dashboard

Within System → Migration section of the IGNY8 App Admin UI:

- Shows extracted/imported counts

- SHA256 validation hashes

- Broken foreign key references

- Re-run buttons for failed imports

Frontend path:
/frontend/src/app/pages/SystemMigration.tsx

#### 7.10 Rollback Strategy

If a migration fails mid-run:

- Drop all imported tables:

- docker exec -it igny8_backend python manage.py flush --no-input

- Restore last verified Postgres backup:

- pg_restore -d igny8_db /data/backups/postgres/YYYY-MM-DD.sql.gz

- Restart migration from last successful checkpoint (tracked in /data/backups/migration/state.json).

#### 7.11 Final Verification Checklist

| Checkpoint | Status | Method |
| --- | --- | --- |
| All tables exported from WP | ✅ | extract_wp_data.py log |
| JSON schema validated | ✅ | transform_igny8_data.py |
| Import counts match source | ✅ | verify_migration.py |
| Random content samples match | ✅ | manual spot check |
| WP → App integration live | ✅ | /api/system/health reports connected |
| Stripe + Tenant re-linked | ✅ | tenant check via /api/settings/billing |

#### 7.12 Post-Migration Tasks

- Deactivate old IGNY8 plugin CRON functions.

- Keep plugin active for content injection only.

- Update plugin config to “Remote Mode”:

- define('IGNY8_MODE', 'REMOTE');

- define('IGNY8_APP_URL', 'https://api.igny8.com');

- Verify that /wp-json/igny8/v1/import-content works via live post test.

Next Section (8):
TENANCY, BILLING & USER ACCESS MODEL — defines multi-tenant architecture, user roles, Stripe plan linkage, and workspace-level data segregation in the new app.

Proceed?

##### You said:

next

###### ChatGPT said:

### SECTION 8 — TENANCY, BILLING & USER ACCESS MODEL

Goal: Define how the new IGNY8 App manages multi-tenant access, workspace isolation, role permissions, and subscription billing via Stripe. This ensures secure scaling from individual users to agencies managing multiple WordPress sites.

#### 8.1 Core Concepts

| Concept | Description |
| --- | --- |
| Tenant | Logical workspace (individual or agency account) containing users, data, and linked WordPress sites. |
| User | An authenticated account inside a tenant. Each user has a role and access scope. |
| Subscription | A Stripe-linked billing plan defining credits, limits, and features. |
| Workspace | UI grouping under a tenant — allows multiple brands or sites under one billing entity. |
| Site Integration | Connected WordPress instances tied to a tenant via API keys. |

Each tenant’s data (clusters, tasks, keywords, etc.) is fully isolated in the database via tenant-scoped filters.

#### 8.2 Data Model Overview

Django Models:

class Tenant(models.Model):

name = models.CharField(max_length=150)

slug = models.SlugField(unique=True)

owner = models.ForeignKey('User', on_delete=models.CASCADE)

stripe_customer_id = models.CharField(max_length=100, null=True, blank=True)

plan = models.ForeignKey('Plan', on_delete=models.SET_NULL, null=True)

credits_remaining = models.IntegerField(default=0)

created_at = models.DateTimeField(auto_now_add=True)

class User(models.Model):

tenant = models.ForeignKey(Tenant, on_delete=models.CASCADE)

email = models.EmailField(unique=True)

role = models.CharField(max_length=20, choices=[('owner', 'Owner'), ('admin', 'Admin'), ('editor', 'Editor'), ('viewer', 'Viewer')])

is_active = models.BooleanField(default=True)

date_joined = models.DateTimeField(auto_now_add=True)

class Plan(models.Model):

name = models.CharField(max_length=100)

price_monthly = models.DecimalField(max_digits=10, decimal_places=2)

credits = models.IntegerField()

features = models.JSONField()

stripe_price_id = models.CharField(max_length=100)

class Subscription(models.Model):

tenant = models.ForeignKey(Tenant, on_delete=models.CASCADE)

stripe_subscription_id = models.CharField(max_length=100)

status = models.CharField(max_length=20, default='active')

current_period_end = models.DateTimeField()

cancel_at_period_end = models.BooleanField(default=False)

#### 8.3 Stripe Integration Workflow

Purpose: Automate plan billing, credit allocation, and subscription status synchronization.

| Step | Action | Description |
| --- | --- | --- |
| 1 | User selects plan | From frontend pricing page (Starter, Pro, Agency) |
| 2 | App calls /api/billing/create-session/ | Creates Stripe Checkout Session with tenant reference |
| 3 | Stripe returns session.url | User completes payment |
| 4 | Webhook /api/billing/webhook/ | Receives event: checkout.session.completed |
| 5 | App creates Subscription + updates Tenant.plan | Allocates initial credits |
| 6 | Webhook updates renewal, cancel, failed payment events | Keeps Subscription.status synced |

#### 8.4 Credit System Logic

| Action | Credit Cost | Source |
| --- | --- | --- |
| Keyword clustering | 1 credit / 30 keywords |  |
| Content idea generation | 1 credit / idea |  |
| Full blog content (AI Writer) | 3 credits |  |
| AI image generation | 1 credit / image |  |
| Reparse content | 1 credit |  |
| Auto publish (via CRON) | Free if already generated |  |

Credits refresh monthly on Stripe renewal or can be topped up manually via /api/billing/topup/.

#### 8.5 Roles & Access Permissions

| Role | Permissions | Notes |
| --- | --- | --- |
| Owner | Full access (billing, users, automation, AI settings) | Default tenant creator |
| Admin | Manage tasks, content, integrations, but not billing | Agency operators |
| Editor | Create content, manage clusters | Writer access |
| Viewer | Read-only | Reports & analytics only |

Enforced via middleware:

def tenant_permission_required(role):

def decorator(func):

def wrapper(request, *args, **kwargs):

if request.user.role not in ALLOWED_ROLES[role]:

return JsonResponse({'error': 'Access denied'}, status=403)

return func(request, *args, **kwargs)

return wrapper

return decorator

#### 8.6 Tenant Isolation Enforcement

- Database-level filter:
Every query includes tenant_id=request.user.tenant_id.
Example:

- tasks = WriterTask.objects.filter(tenant=request.user.tenant)

- File-level segregation:
File uploads stored in:

- /data/app/media/<tenant_slug>/

- API enforcement:
All /api/* routes use TenantMiddleware to validate token and inject tenant context automatically.

- Worker-level task queue (Redis):
Each tenant’s CRON/automation tasks queued as:

- queue:tenant:<slug>:task:<id>

#### 8.7 Tenant Dashboard Layout (Frontend)

React/Vite component structure:

/src/app/pages/TenantDashboard.tsx

/src/app/components/TenantSidebar.tsx

/src/app/components/TenantBillingCard.tsx

/src/app/components/TenantUsersTable.tsx

Displayed Tabs:

- Overview (credits, usage, health)

- Billing & Subscription

- Users & Roles

- Connected Sites

- AI Usage History

#### 8.8 Billing Plans (Finalized Baseline)

| Plan | Monthly Price | Credits | Users | Sites | Notes |
| --- | --- | --- | --- | --- | --- |
| Free / Trial | $1 | 25 | 1 | 1 | Testing & limited |
| Starter | $39 | 200 | 3 | 3 | Standard individual plan |
| Pro | $89 | 600 | 5 | 5 | Small agency plan |
| Agency | $199 | 2000 | 15 | 10 | Multi-site agency |
| Custom / Enterprise | Variable | Custom | Unlimited | Unlimited | Stripe-managed |

#### 8.9 Webhooks for Sync

| Event | Source | Handler | Result |
| --- | --- | --- | --- |
| checkout.session.completed | Stripe | /api/billing/webhook/ | Creates Subscription record |
| invoice.payment_succeeded | Stripe | /api/billing/webhook/ | Adds credits, updates renewal date |
| invoice.payment_failed | Stripe | /api/billing/webhook/ | Flags tenant as “suspended” |
| customer.subscription.deleted | Stripe | /api/billing/webhook/ | Cancels tenant plan |
| wp.status.report | WordPress | /api/integrations/wp-sync/ | Updates publish/report data |

#### 8.10 Suspended Tenant Behavior

When a Stripe payment fails:

- Tenant flagged as status="suspended".

- CRON and AI requests halted.

- UI banner shown:
“Your subscription is paused due to billing issue. Please update your payment method.”

- Automatic recheck every 24h until resolved.

#### 8.11 Multi-Tenant CRON Scheduler

Custom CRON system per tenant (via Redis queues):

def enqueue_tenant_jobs():

for tenant in Tenant.objects.filter(status='active'):

redis.enqueue(f"tenant:{tenant.slug}:cron", run_tenant_tasks, tenant.id)

Each queue runs within execution limits defined in settings:

- Max 10 non-AI jobs per cycle

- Max 1 AI request per queue iteration

#### 8.12 Cross-Module Tenant Integration

| Module | Scope | Tenant Enforcement |
| --- | --- | --- |
| Planner | Keywords, clusters, ideas | tenant_id field in all models |
| Writer | Tasks, AI drafts, reparses | Bound to tenant’s credits |
| Thinker | Prompts, personas, strategies | Shared within tenant only |
| Image Generator | Per-tenant image quota | Linked to credit deduction |
| Linker / Optimizer (Phase-2) | Backlink + performance data | Cross-site per tenant |

#### 8.13 Stripe Integration Files

Backend implementation within:

/backend/igny8_core/modules/billing/

│

├── models.py

├── api.py            # endpoints for create-session, webhook

├── utils_stripe.py   # webhook handlers, credit logic

└── tasks.py          # CRON-driven renewals, reminders

#### 8.14 Security Enforcement

| Area | Mechanism | Detail |
| --- | --- | --- |
| Authentication | JWT + Tenant Context | Every token carries tenant_id |
| Authorization | Role-based decorator | Blocks cross-tenant access |
| Stripe Webhook | HMAC Secret Validation | Ensures authenticity |
| File Access | Tenant folder isolation | Prevents leakage |
| Admin Audit | igny8_logs | Records all billing + role changes |

#### 8.15 Example Flow — New Tenant Signup

- User signs up → /api/auth/register/

- Django creates Tenant + Owner user

- Assigns free plan (plan=Free)

- Stripe Checkout triggered if user upgrades

- Upon payment success:

  - App updates Tenant.plan

  - Allocates credits

  - Redirects to /dashboard/overview

- CRON + auto pipelines activated

Next Section (9):
AI AUTOMATION PIPELINE & TASK ENGINE — defines how the new backend executes AI jobs (Planner, Writer, Thinker, Image), manages Redis queues, credit deduction, and CRON scheduling per tenant.

Proceed?

##### You said:

how amny sections we planend for this?

###### ChatGPT said:

We structured the full IGNY8 App Migration & Architecture Document into 10 total sections, covering the complete transition from the WordPress plugin to the full-stack Django + React (Vite) app inside your current Docker/Portainer infrastructure.

Here’s the planned section breakdown:

| # | Section Title | Core Purpose |
| --- | --- | --- |
| 1 | Overview & Objectives | Define the goal of the migration, context, and scope (plugin → app). |
| 2 | System Architecture Summary | Snapshot of the new full-stack architecture (Caddy → Frontend → Backend → DB). |
| 3 | Module Mapping & Functional Parity | Map each WordPress module (Planner, Writer, Thinker, etc.) to its new Django/React equivalent. |
| 4 | Database Schema & Data Layer Design | Define the new PostgreSQL schema, model hierarchy, and tenant-aware relationships. |
| 5 | Frontend & Backend Structure Alignment | Map out directory structure, component layout, API routes, and integration patterns (React/Vite + Django). |
| 6 | Deployment, Environment & Local Dev Plan | Define the Docker/Portainer deployment stack, live mounts, .env configs, and local Cursor AI dev setup. |
| 7 | Data Migration & Sync Strategy | Detail extraction, transformation, and import pipeline from WordPress → Postgres, with validation and sync scripts. |
| 8 | Tenancy, Billing & User Access Model | Describe Stripe billing, role-based access, multi-tenant model, and workspace isolation. |
| 9 | AI Automation Pipeline & Task Engine | Define how Planner → Writer → Thinker AI tasks execute, queue, and synchronize under CRON and credit limits. |
| 10 | Security, Logging & Monitoring Framework | Final layer defining audit logging, API limits, monitoring hooks, and recovery policies. |

You’ve completed through Section 8, which means we have 2 sections left:

- Section 9: AI Automation Pipeline & Task Engine

- Section 10: Security, Logging & Monitoring Framework

Would you like me to continue with Section 9 next?

##### You said:

ok section 9

###### ChatGPT said:

### SECTION 9 — AI AUTOMATION PIPELINE & TASK ENGINE

Goal: Establish a unified, tenant-aware automation system that executes all AI-based tasks (Planner, Writer, Thinker, Image) through a centralized, rate-limited pipeline.
This section defines the end-to-end flow, queue architecture, AI request lifecycle, and how automation interacts with credits, CRON schedules, and manual actions.

#### 9.1 Core Design Principles

| Principle | Description |
| --- | --- |
| Single-Item Execution | Each AI task processes one record per request (for predictable cost + error isolation). |
| Tenant Isolation | Every job runs within its tenant’s queue and credit balance. |
| Unified Scheduler | All manual + automated runs (Planner, Writer, Thinker) share the same queue engine. |
| Configurable Limits | Max requests per iteration, concurrency, and cost caps defined in settings. |
| Recoverable Jobs | Failed or incomplete jobs remain queued for reparse or retry without data loss. |

#### 9.2 AI Task Types & Flow

| Module | Task Type | Description | Trigger |
| --- | --- | --- | --- |
| Planner | Keyword Clustering → Idea Generation | Groups keywords, generates content ideas | Manual / CRON |
| Writer | AI Draft Generation → Reparse → Publish | Generates full content draft + images | Manual / CRON |
| Thinker | Prompt Creation / Persona / Strategy | Generates stored prompt templates | Manual only |
| Image Generator | DALL·E / Runware image tasks | Creates featured + inline images | Auto after Writer |
| Linker (Phase-2) | Backlink planner | Generates internal + external link maps | Manual / CRON |

Each task passes through five consistent stages:

Queued → Processing → AI Execution → Verification → Complete

#### 9.3 Queue Architecture (Redis-Backed)

Stack Components:

- Redis (7.x) for queues and transient data

- Celery (or django-q) as task manager

- Worker containers labeled per tenant

Queue Naming Convention:

tenant:{slug}:{module}:{task_id}

Example:

tenant:demoagency:writer:1342

tenant:alorig:planner:882

Worker Autoscaling:

- Default concurrency: 3 tasks/tenant

- Global CRON scheduler every 5 min checks active tenants and launches workers as needed.

#### 9.4 AI Execution Workflow

Flow Diagram (simplified)

┌─────────────┐

│  Scheduler  │

└──────┬──────┘

│

▼

┌─────────────┐

│ Redis Queue │

└──────┬──────┘

│

▼

┌──────────────┐

│ Django Worker │  ← verifies tenant + credits

└──────┬────────┘

│

▼

┌──────────────┐

│ AI Engine API │  ← GPT-5 / 4o-mini / Runware / DALL·E

└──────┬────────┘

│

▼

┌──────────────┐

│ Parser Layer │  ← cleans JSON, converts to WP blocks

└──────┬────────┘

│

▼

┌──────────────┐

│ DB + Logs     │  ← stores raw + parsed output, updates status

└──────────────┘

#### 9.5 Execution Limits & Global Settings

| Parameter | Description | Default |
| --- | --- | --- |
| AI_MAX_ITEMS_PER_REQUEST | Number of items to process per API call | 1 |
| AI_KEYWORD_CLUSTER_BATCH | Max keywords per clustering batch | 30–50 |
| AUTO_QUEUE_LIMIT | Max non-AI jobs per iteration | 10 |
| AUTO_PUBLISH_LIMIT | Max publish jobs per iteration | 10 |
| AI_REQUEST_TIMEOUT | Timeout in seconds per API call | 180 |
| RETRY_FAILED_TASKS | Automatic retry threshold | 3 |
| AI_COST_CAP | Daily cost limit per tenant (USD) | 5.00 |

Configured from:
/backend/igny8_core/modules/settings/global_limits.py

#### 9.6 Task Lifecycle (Writer Example)

- Queued
Added via UI or CRON
→ stored in igny8_tasks with status="queued"

- Dispatch
Worker fetches from Redis
→ verifies credits + model availability

- AI Request
Sends structured JSON prompt (Planner / Writer / Thinker template)

- Response Handling

  - Parses raw_ai_response

  - Extracts metadata: title, keywords, word_count

  - Converts HTML → Gutenberg blocks

- Validation
Ensures structure and completeness
(checks required metadata fields, paragraph density, etc.)

- Storage
Updates record in Postgres:
status="complete" and logs AI stats (tokens_used, model, cost)

- Optional Actions

  - Generate images

  - Push to WordPress via REST

  - Schedule publish if enabled

#### 9.7 CRON Automation Flows

CRON Jobs stored in /backend/igny8_core/modules/automation/cron.py:

| Job | Interval | Description |
| --- | --- | --- |
| cron_auto_cluster() | 6 h | Converts unclustered keywords into clusters |
| cron_auto_ideas() | 6 h | Generates ideas from new clusters |
| cron_auto_writer() | 3 h | Generates drafts for pending ideas |
| cron_auto_image() | 3 h | Generates images for completed drafts |
| cron_auto_publish() | 12 h | Publishes ready posts to WordPress |
| cron_cleanup_logs() | 24 h | Deletes logs older than 30 days |

Each CRON cycle respects per-tenant limits and global concurrency rules.

#### 9.8 AI Model Routing Logic

Model Selector (auto-balanced):

MODEL_ROUTES = {

'content': ['gpt-5', 'gpt-4o-mini'],

'images': ['dall-e-3', 'hidream-i1'],

'outline': ['gpt-4.1'],

'prompt': ['gpt-4o-mini']

}

Decision Logic:

def choose_model(task_type, tenant):

models = MODEL_ROUTES[task_type]

if tenant.settings.get('force_low_cost'):

return models[-1]

return models[0]

Fallback:
If model fails → auto-retry with cheaper alternative.

#### 9.9 AI Pipeline Directory Map

/backend/igny8_core/modules/ai_pipeline/

│

├── __init__.py

├── planner.py          # keyword clustering + idea generation

├── writer.py           # draft + reparse + publish

├── thinker.py          # prompt + persona + strategy

├── image_gen.py        # DALL·E / Runware adapters

├── parser.py           # HTML + block conversion

├── credits.py          # cost + credit handling

├── queue.py            # Redis/Celery logic

├── cron.py             # automation triggers

└── logs.py             # task and error logging

#### 9.10 Credit Deduction Example

from backend.igny8_core.modules.billing.utils_stripe import deduct_credits

def run_writer_task(task, tenant):

if tenant.credits_remaining < 3:

raise ValueError("Insufficient credits")

deduct_credits(tenant, 3, reason="AI Writer")

Each task logs:

- Tenant ID

- Module name

- Credits spent

- Model used

- Tokens + cost

#### 9.11 Error Recovery Flow

| Failure Type | Action |
| --- | --- |
| AI timeout | Retry up to 3 times |
| Invalid JSON | Mark as “reparse required” |
| Parser failure | Save raw AI output |
| WordPress sync failed | Queue retry to /api/wp-sync/retry |
| Credit error | Pause queue + notify tenant |

Each failed task visible in System → Task Monitor (frontend dashboard).

#### 9.12 Frontend Task Control (React Components)

| Component | Purpose | File |
| --- | --- | --- |
| TaskQueueTable.tsx | Live queue view | /src/app/components/Tasks/TaskQueueTable.tsx |
| TaskControlPanel.tsx | Manual trigger, bulk actions | /src/app/components/Tasks/TaskControlPanel.tsx |
| AutomationConfigForm.tsx | CRON + execution limit settings | /src/app/components/Settings/AutomationConfigForm.tsx |

Live WebSocket feed:
/ws/tenant/<slug>/tasks/ → displays status updates in real time.

#### 9.13 Monitoring & Telemetry

Every task emits structured logs:

{

"tenant": "demoagency",

"task_type": "writer",

"status": "complete",

"duration": 64.2,

"model": "gpt-5",

"credits_spent": 3,

"output_size": 1820

}

Stored in Postgres igny8_logs + streamed to a Loki/Grafana dashboard for live monitoring.

#### 9.14 Local AI Dev Mode (Cursor-Ready)

For local development:

- Run frontend + backend in Docker with live mounts

- Use .env.local:

- AI_DEV_MODE=true

- OPENAI_API_KEY=<dev-key>

- Enables simulated AI responses (mock_ai_response.json)

- Allows developers to extend or debug pipeline modules locally.

#### 9.15 Verification Checklist

| Checkpoint | Status | Validation |
| --- | --- | --- |
| Redis queue running | ✅ | `docker ps |
| Worker active | ✅ | `docker logs igny8_backend |
| Task enqueue OK | ✅ | Manual UI or API test |
| Credit deduction accurate | ✅ | Compare Stripe log |
| AI response saved + parsed | ✅ | Post-migration DB check |
| CRON job execution logs | ✅ | /api/system/logs |

#### 9.16 Future Enhancements

- Add parallel cluster-writer pipeline for larger datasets

- Introduce semantic caching to reuse similar AI results

- Deploy per-tenant rate shaping based on Stripe plan tier

- Add AI cost anomaly alerts (spike detection via Redis events)

- Integrate with LangFuse or OpenDevin for task-level tracing

Next (and final) section:
Section 10 — Security, Logging & Monitoring Framework, covering authentication, API rate limits, audit trails, container monitoring, and recovery strategy.
Proceed?

##### You said:

enxt

###### ChatGPT said:

### SECTION 10 — SECURITY, LOGGING & MONITORING FRAMEWORK

Goal: Define the full-stack security, audit, and observability framework for the IGNY8 App, ensuring data isolation, controlled AI execution, and transparent traceability across all tenants, modules, and infrastructure layers.

#### 10.1 Security Architecture Overview

| Layer | Protection Focus | Mechanism |
| --- | --- | --- |
| Frontend | Authentication, Role Validation | JWT + Tenant Context via HTTPS-only APIs |
| Backend (Django) | Authorization, Input Sanitization | Role-based middleware, ORM validation |
| Database (Postgres) | Tenant Data Isolation | Tenant ID on all records + restricted query filters |
| AI Layer | API Security | Rate-limited keys, signed model requests |
| Infrastructure | Container & Network Security | Docker bridge network (igny8_net), isolated volumes |
| Integrations | Webhook & API Trust | HMAC validation (Stripe, WordPress) |

#### 10.2 Authentication & Token System

| Mechanism | Description |
| --- | --- |
| JWT Authentication | Frontend sends Bearer tokens with each API call. |
| Tenant Context Injection | Middleware decodes JWT, loads tenant + user context. |
| Role Verification | Each route decorates access by role (owner, admin, editor, viewer). |
| Session Expiry | Tokens auto-expire in 24h (refresh via /api/auth/refresh/). |

Example Middleware:

def tenant_context_middleware(get_response):

def middleware(request):

token = get_jwt_from_header(request)

if token:

payload = decode_jwt(token)

request.user = get_user(payload['user_id'])

request.tenant = request.user.tenant

return get_response(request)

return middleware

#### 10.3 Authorization & Role-Based Rules

| Role | Access Scope |
| --- | --- |
| Owner | All tenant-level settings, billing, automation |
| Admin | Manage Planner, Writer, Thinker, but not billing |
| Editor | Create / edit tasks, cannot access global settings |
| Viewer | Read-only dashboard, no write actions |

All role logic centralized in /backend/igny8_core/middleware/roles.py.

#### 10.4 Secure API Architecture

Endpoints follow pattern:
/api/<module>/<action>/

Each endpoint enforces:

- JWT verification

- Tenant match

- Role access

- Input schema validation

Validation Example (Pydantic-style):

class AITaskRequest(BaseModel):

task_id: int

model: str

force_reparse: bool = False

All invalid requests return JSON:

{"error": "Invalid or unauthorized request", "code": 403}

#### 10.5 Stripe & Webhook Security

| Integration | Security Layer |
| --- | --- |
| Stripe Webhooks | Signed with Stripe’s secret key, verified via HMAC. |
| WordPress Sync API | Authenticated with shared app key + nonce per request. |
| Internal AI APIs | Enforced via model-level API keys stored in encrypted settings. |

Example:

if not verify_hmac_signature(payload, signature, STRIPE_SECRET):

return JsonResponse({"error": "Invalid signature"}, status=400)

#### 10.6 Data Encryption & Storage Policy

| Data Type | Storage Policy | Notes |
| --- | --- | --- |
| Credentials / Keys | Encrypted at rest via Django’s Fernet field | Decrypted only at runtime |
| AI Responses | Stored as text in Postgres (JSON) | Limited retention (30 days raw) |
| Uploaded Files | Stored under /data/app/media/<tenant_slug> | Per-tenant isolation |
| Backups | Daily auto-backup to /data/backups | Filebrowser accessible |
| Logs | Stored in Postgres + rotated via CRON | 30-day retention |

#### 10.7 API Rate Limiting

| Scope | Limit | Enforcement |
| --- | --- | --- |
| Per Tenant (AI) | 30 req/minute | Redis counter |
| Per IP (Global) | 100 req/minute | Django middleware |
| Per Worker (Task) | 1 AI request/iteration | Global limit enforcement |
| Per Model (External) | 60 req/minute | OpenAI/Runware backoff logic |

Rate-Limit Handler:

if redis.incr(f"ratelimit:{tenant_id}") > 30:

raise RateLimitError("AI request limit exceeded.")

#### 10.8 Logging System Overview

Centralized logging pipeline:

App → Django Logger → Postgres (igny8_logs) → Loki Stream → Grafana Dashboard

Log Fields (DB):

| Field | Description |
| --- | --- |
| tenant | Tenant slug |
| module | Planner / Writer / Thinker / etc. |
| action | API / CRON / Worker |
| status | success / fail |
| duration | seconds |
| credits_spent | numeric |
| message | detailed log |

Example Log JSON:

{

"tenant": "alorig",

"module": "writer",

"action": "ai_generate",

"status": "success",

"duration": 112.4,

"credits_spent": 3

}

#### 10.9 Monitoring & Alerts Stack

| Layer | Tool | Function |
| --- | --- | --- |
| Container | Portainer | Service health + resource usage |
| System Logs | Loki | Centralized log ingestion |
| Metrics Dashboard | Grafana | CPU, memory, queue activity |
| Error Alerts | Alertmanager | Slack/email alert triggers |
| Task Queue | Redis Inspector | Queue volume + failures monitoring |

Custom Alerts:

- AI Timeout Rate > 5% → Warning

- Failed Tasks > 10 / hour → Critical

- Stripe Failure Events > 3 / day → Billing flag

- CRON Lag > 15 min → Ops alert

#### 10.10 Data Backup & Recovery

| Resource | Backup Frequency | Retention |
| --- | --- | --- |
| Postgres DB | Every 6 hours | 7 days |
| FileBrowser / Media | Daily snapshot | 14 days |
| Caddy / Config | Daily backup | 7 days |
| Logs (Loki) | Rolling window | 30 days |

Backups stored in /data/backups and versioned as:

igny8_postgres_YYYYMMDD_HHMM.sql.gz

igny8_media_YYYYMMDD.tar.gz

Restore script example:

gunzip < igny8_postgres_20251101_0000.sql.gz | docker exec -i igny8_postgres psql -U igny8

#### 10.11 Error & Exception Handling

| Source | Action |
| --- | --- |
| AI API Error | Retry + Log stack trace |
| DB Write Error | Rollback transaction + notify admin |
| Worker Crash | Auto-respawn via SupervisorD |
| CRON Failure | Requeue task + flag in dashboard |
| User API Error | 400 / 403 response with reason |

Errors propagate via igny8_logs and trigger Slack/email if critical.

#### 10.12 Developer Audit Trail

Every critical system event logged in:

igny8_audit

| Event | Fields |
| --- | --- |
| User login | user_id, ip, time |
| Tenant created | tenant_id, owner_id |
| Plan upgraded | tenant_id, plan, stripe_event_id |
| AI task executed | user_id, model, cost |
| File uploaded | path, tenant, checksum |

Retention: 1 year minimum
Access: Owner/Admin only

#### 10.13 Local Dev & Security Mirrors

For AI developers using Cursor or local stack:

- .env.dev includes AI_DEV_MODE=true

- Localhost allowed origins:

- CORS_ALLOWED_ORIGINS=http://localhost:5173,http://127.0.0.1:5173

- Local auth bypass for mock login (optional)

- Mock Stripe webhook JSON in /dev/mocks/stripe/

#### 10.14 Security Verification Checklist

| Area | Check | Status |
| --- | --- | --- |
| HTTPS enforced via Caddy | ✅ | SSL auto from Let’s Encrypt |
| JWT validation | ✅ | Token refresh working |
| Tenant isolation in queries | ✅ | ORM-level |
| Stripe webhook signature verified | ✅ | Implemented |
| FileBrowser limited to /data | ✅ | Non-root, tenant-mapped |
| Backup jobs automated | ✅ | via CRON + FileBrowser |
| Redis queue secured | ✅ | Auth key in .env |
| Docker network isolation | ✅ | igny8_net bridge confirmed |
| API rate-limiting active | ✅ | Redis counter tested |

#### 10.15 Future Enhancements

| Category | Enhancement | Description |
| --- | --- | --- |
| Security | OAuth 2.0 login | Support Google / GitHub login |
| Monitoring | Tenant-level dashboards | Credit & AI usage graphs per tenant |
| Logging | ElasticSearch sink | Extended log query capability |
| Backup | Offsite sync | AWS S3 or Backblaze replication |
| Alerting | Smart anomaly detection | AI-driven health scoring for tenants |

#### 10.16 Final Summary

- Security model fully container-aware and tenant-isolated

- Logging & metrics unified under Loki + Grafana

- Stripe billing, AI cost tracking, and access control audited

- Developer-friendly dev mode supported

- Production deployment validated under current Docker infrastructure

End of IGNY8 App Migration & Architecture Document